## Learning Goal

Understand what PSK-I validates and refresh the Scrum foundation needed before learning Scrum with Kanban.

## Core Topics

- Purpose of PSK-I

- Scrum theory

- Empiricism

- Transparency, inspection, and adaptation

- Scrum values

- Scrum accountabilities

- Scrum events

- Scrum artifacts and commitments

## Key Concepts

### Scrum Is a Framework

Scrum is not a full process or methodology. It provides a lightweight framework that helps teams solve complex problems through frequent inspection and adaptation.

### Empiricism

Scrum is based on empiricism, meaning decisions are made from what is known through observation and evidence.

The three pillars are:

- Transparency — important information is visible and understood.

- Inspection — progress and artifacts are reviewed frequently.

- Adaptation — changes are made when something deviates from the goal.

### Scrum Values

The five Scrum values are:

- Commitment

- Focus

- Openness

- Respect

- Courage

These values support effective collaboration and empirical decision-making.

## Scrum with Kanban Connection

Kanban strengthens Scrum by improving transparency around work and flow. It does not replace Scrum roles, events, artifacts, or commitments.

## Common Misunderstandings

- Scrum and Kanban are not competing choices.

- Kanban does not remove Sprints.

- Kanban does not replace the Product Backlog.

- Scrum Teams do not stop using Scrum events when adding Kanban.

## Mini Case Study

A Scrum Team completes work late in the Sprint and often carries unfinished items into the next Sprint. They believe Scrum is the problem. In reality, they lack visibility into work flow and bottlenecks. Kanban practices can help them see where work gets stuck.

## Exercise

List the Scrum accountabilities, events, artifacts, and commitments. Then explain how transparency helps each one.

## Practice Questions

- What are the three pillars of empiricism?

- Does Kanban replace Scrum events?

- Why is transparency important in Scrum?

- What is the purpose of the Sprint Goal?

- How can flow visibility support Scrum?

## Completion Checklist

By the end of Day 1, learners should be able to explain Scrum basics and why Kanban can complement Scrum.

# Day 2 — Kanban Overview for Scrum Teams

## Learning Goal

Understand what Kanban means in the context of Scrum and how it supports value delivery.

## Core Topics

- Kanban as a strategy for optimizing flow

- Scrum with Kanban

- Flow-based thinking

- Work visibility

- Workflow optimization

- Kanban practices

## Key Concepts

### Kanban Is About Flow

Kanban helps teams understand how work moves from start to finish. It focuses on improving the flow of value.

### Scrum with Kanban

Scrum with Kanban means applying Kanban practices within Scrum without changing Scrum’s core rules.

### Four Key Kanban Practices

Scrum Teams using Kanban commonly focus on:

- Visualizing workflow

- Limiting work in progress

- Actively managing work items

- Inspecting and adapting workflow

## Scrum with Kanban Application

A Scrum Team may use a Kanban board to show how Product Backlog items move through analysis, development, review, testing, and done.

## Common Misunderstandings

- Kanban is not just a board.

- Kanban is not only for support teams.

- Kanban does not mean “no planning.”

- Scrum Teams can use Kanban while keeping Sprints.

## Mini Case Study

A team has a Sprint Backlog but cannot tell which work is blocked. By visualizing workflow, they discover testing is overloaded and most work waits there.

## Exercise

Create workflow states for a Scrum Team building software. Example:

Backlog → Ready → In Development → Code Review → Testing → Done

## Practice Questions

- What is the main purpose of Kanban?

- Name two Kanban practices used by Scrum Teams.

- Does Kanban remove Scrum accountabilities?

- Why is visualizing work useful?

- What does “flow of value” mean?

## Completion Checklist

Learners should understand Kanban as a flow optimization strategy used within Scrum.

# Day 3 — Visualizing Workflow

## Learning Goal

Learn how Scrum Teams make workflow transparent using boards, policies, and work item states.

## Core Topics

- Workflow visualization

- Kanban board design

- Work item types

- Explicit policies

- Blocked work

- Definition of Workflow

## Key Concepts

### Workflow

A workflow describes how work moves from start to finish.

### Visualization

A board should show:

- Work states

- Active work

- Waiting work

- Blocked items

- Done work

- WIP limits where used

### Explicit Policies

Explicit policies define how work moves between states. For example:

- An item can enter testing only when code review is complete.

- An item is done only when it meets the Definition of Done.

## Scrum with Kanban Application

The Sprint Backlog can be visualized as a workflow. This helps the team inspect progress toward the Sprint Goal.

## Common Misunderstandings

- A board is useful only if it reflects the real workflow.

- Too many columns can create confusion.

- Hidden work reduces transparency.

- “Done” must align with the Scrum Team’s Definition of Done.

## Mini Case Study

A team has columns called “In Progress” and “Done.” Work often gets delayed, but nobody knows where. After adding “Review” and “Testing,” the team sees that testing is the bottleneck.

## Exercise

Design a board for a Scrum Team. Include at least five workflow states and define a policy for moving work between each state.

## Practice Questions

- What is the purpose of visualizing workflow?

- Why are explicit policies useful?

- What problem occurs when workflow states are too vague?

- How does visualization help Daily Scrum?

- What should “Done” represent?

## Completion Checklist

Learners should be able to design a useful Scrum Team workflow and explain why visibility matters.

# Day 4 — Limiting Work in Progress

## Learning Goal

Understand WIP limits and how limiting active work improves focus, flow, and predictability.

## Core Topics

- Work in progress

- WIP limits

- Multitasking

- Bottlenecks

- Pull systems

- Flow efficiency

## Key Concepts

### Work in Progress

WIP means work that has started but is not finished.

### WIP Limits

A WIP limit restricts how many items can be in a workflow state at one time.

Example:

- Development WIP limit: 3

- Testing WIP limit: 2

### Why WIP Limits Help

WIP limits help teams:

- Reduce multitasking

- Find bottlenecks

- Finish work faster

- Improve focus

- Encourage collaboration

## Scrum with Kanban Application

During the Daily Scrum, Developers can inspect whether WIP limits are being exceeded and decide how to help move work forward.

## Common Misunderstandings

- WIP limits are not punishment.

- WIP limits are not fixed forever.

- High utilization does not always mean high productivity.

- Starting more work does not guarantee finishing more work.

## Mini Case Study

A team starts 12 items in a Sprint but finishes only 5. After setting WIP limits, they start fewer items but finish more consistently.

## Exercise

Given this board:

- Development: 6 items

- Testing: 1 item

- Review: 5 items

Identify likely bottlenecks and suggest WIP limits.

## Practice Questions

- What does WIP mean?

- Why can too much WIP slow a team down?

- How do WIP limits improve transparency?

- Should WIP limits be inspected and adapted?

- What should a team do when a WIP limit is reached?

## Completion Checklist

Learners should understand why limiting WIP improves flow and supports teamwork.

# Day 5 — Actively Managing Work Items

## Learning Goal

Learn how Scrum Teams actively manage work during the Sprint using flow information.

## Core Topics

- Blocked work

- Aging work

- Daily Scrum flow conversations

- Work item ownership

- Swarming

- Flow-based interventions

## Key Concepts

### Active Management

Active management means the team regularly checks work items and takes action to keep work flowing.

### Work Item Age

Work item age is how long an item has been in progress.

### Blocked Work

Blocked work should be visible so the team can remove impediments quickly.

### Flow Conversations

Daily Scrum can include questions like:

- Which items are aging?

- Which items are blocked?

- Which work should we finish before starting new work?

- Are we still moving toward the Sprint Goal?

## Scrum with Kanban Application

Developers use Daily Scrum to inspect the flow of work and adjust their plan.

## Common Misunderstandings

- Daily Scrum is not a status report to the Scrum Master.

- Starting new work while old work is stuck can reduce flow.

- Aging items need attention before they become risks.

- The board should guide team decisions.

## Mini Case Study

A Product Backlog item has been in development for seven days while newer items are being started. The team should inspect why the item is aging and decide whether to swarm, split it, unblock it, or revise the plan.

## Exercise

Review a board with several aging items. Decide which item should get attention first and explain why.

## Practice Questions

- What is work item age?

- Why should blocked work be visible?

- How can Daily Scrum use flow information?

- What does it mean to swarm on work?

- Why is finishing work often better than starting more work?

## Completion Checklist

Learners should know how to inspect active work and take action to improve flow.

# Day 6 — Inspecting and Adapting Workflow

## Learning Goal

Learn how Scrum Teams continuously improve workflow using data, events, and experiments.

## Core Topics

- Workflow inspection

- Adaptation

- Continuous improvement

- Sprint Retrospective

- Policy changes

- Improvement experiments

## Key Concepts

### Inspecting Workflow

Teams inspect workflow to understand where work slows down, piles up, or gets blocked.

### Adapting Workflow

Teams adapt by changing policies, WIP limits, workflow states, or collaboration habits.

### Improvement Experiments

An improvement experiment is a small, testable change.

Example:

“For the next Sprint, limit testing to two active items and swarm when testing is full.”

## Scrum with Kanban Application

The Sprint Retrospective is a natural place to inspect flow data and adapt the workflow.

## Common Misunderstandings

- Improvement should be based on evidence, not blame.

- Metrics should guide conversations, not punish individuals.

- Workflow policies should evolve as learning happens.

- Teams should not change everything at once.

## Mini Case Study

A team notices cycle time increases whenever more than three items are in code review. They experiment with a code review WIP limit and a daily review pairing practice.

## Exercise

Create one improvement experiment for a team with too many blocked items.

## Practice Questions

- Which Scrum event is useful for workflow improvement?

- What is an improvement experiment?

- Why should policies be explicit?

- How can metrics support adaptation?

- Why should teams avoid using metrics for blame?

## Completion Checklist

Learners should be able to propose evidence-based workflow improvements.

# Day 7 — Flow Metrics Part 1

## Learning Goal

Understand the core flow metrics used in Scrum with Kanban.

## Core Topics

- Cycle time

- Throughput

- Work in progress

- Work item age

- Measurement purpose

- Flow visibility

## Key Concepts

### Cycle Time

Cycle time measures how long it takes for an item to move from started to finished.

### Throughput

Throughput measures how many items are completed during a time period.

### Work in Progress

WIP shows how many items are currently started but unfinished.

### Work Item Age

Work item age shows how long an unfinished item has been in progress.

## Scrum with Kanban Application

These metrics help Scrum Teams inspect whether work is flowing smoothly and whether the Sprint Goal is at risk.

## Common Misunderstandings

- Metrics are not individual performance measures.

- Throughput does not measure value by itself.

- Cycle time is useful only when start and finish points are clear.

- Work item age applies to unfinished work.

## Mini Case Study

A team completes 8 items one Sprint and 3 the next. Throughput variation suggests the team should inspect what changed in workflow, item size, interruptions, or dependencies.

## Exercise

Given five completed items with cycle times of 2, 3, 5, 8, and 10 days, discuss what the team might inspect.

## Practice Questions

- What does cycle time measure?

- What does throughput measure?

- Which metric applies to unfinished work?

- Why must start and finish points be clear?

- How can WIP affect cycle time?

## Completion Checklist

Learners should understand the four basic flow metrics and when to use each.

# Day 8 — Flow Metrics Part 2

## Learning Goal

Apply flow metrics for forecasting, improvement, and responsible decision-making.

## Core Topics

- Service Level Expectation

- Flow efficiency

- Forecasting

- Trend analysis

- Metric misuse

- Probabilistic thinking

## Key Concepts

### Service Level Expectation

A Service Level Expectation, or SLE, describes how long work is expected to take based on historical flow data.

Example:

“85% of similar items are completed within 8 days.”

### Flow Efficiency

Flow efficiency compares active work time to total elapsed time. Low flow efficiency may indicate waiting, handoffs, or blockers.

### Forecasting

Forecasting uses historical data to make informed predictions, not guarantees.

## Scrum with Kanban Application

A Product Owner can use throughput trends and SLEs to discuss likely delivery ranges with stakeholders.

## Common Misunderstandings

- Forecasts are not promises.

- Averages can hide variation.

- Metrics need context.

- Teams should not manipulate metrics to look better.

## Mini Case Study

A stakeholder asks whether 20 items can be completed next Sprint. The team reviews throughput history and gives a probabilistic answer instead of a guarantee.

## Exercise

Create an SLE statement for a team whose recent work usually completes within 6–9 days.

## Practice Questions

- What is an SLE?

- Why are forecasts probabilistic?

- What can low flow efficiency indicate?

- Why can averages be misleading?

- How should teams use metrics ethically?

## Completion Checklist

Learners should be able to explain SLEs, forecasting, and metric limitations.

# Day 9 — Scrum Events with Kanban

## Learning Goal

Understand how Kanban practices support each Scrum event.

## Core Topics

- Sprint Planning

- Daily Scrum

- Sprint Review

- Sprint Retrospective

- Product Backlog refinement

- Flow-based inspection

## Key Concepts

### Sprint Planning

Flow data can help the team select work based on capacity, throughput, and Sprint Goal risk.

### Daily Scrum

The team inspects progress and flow, focusing on finishing work and achieving the Sprint Goal.

### Sprint Review

Flow information may help explain what was completed, what was learned, and how delivery is improving.

### Sprint Retrospective

The team inspects workflow and identifies improvements.

## Scrum with Kanban Application

Kanban does not replace Scrum events. It makes them more transparent and evidence-based.

## Common Misunderstandings

- Daily Scrum is not only about individual updates.

- Sprint Planning should not ignore flow data.

- Sprint Review is not only a demo.

- Retrospective improvements should be practical and testable.

## Mini Case Study

During Daily Scrum, a team notices three items are blocked and testing is full. Instead of discussing individual status, they decide to swarm on testing and unblock the oldest item.

## Exercise

Rewrite a traditional Daily Scrum into a flow-focused Daily Scrum.

## Practice Questions

- How can flow metrics support Sprint Planning?

- How can Daily Scrum use a Kanban board?

- Which event is best for workflow improvement?

- Does Kanban remove Sprint Planning?

- How can Sprint Review benefit from flow data?

## Completion Checklist

Learners should understand how Kanban strengthens Scrum events without replacing them.

# Day 10 — Scrum Accountabilities with Kanban

## Learning Goal

Understand how Product Owner, Scrum Master, and Developers use Kanban practices.

## Core Topics

- Product Owner

- Scrum Master

- Developers

- Self-management

- Flow responsibility

- Transparency and collaboration

## Key Concepts

### Product Owner

The Product Owner can use flow information to make better ordering and stakeholder communication decisions.

### Scrum Master

The Scrum Master helps the team improve flow, remove impediments, and use Scrum effectively.

### Developers

Developers own the Sprint Backlog and actively manage work during the Sprint.

## Scrum with Kanban Application

Kanban improves transparency but does not create new Scrum accountabilities.

## Common Misunderstandings

- The Scrum Master does not own the board.

- The Product Owner does not manage Developers’ daily work.

- Developers should not ignore flow metrics.

- Kanban does not add a project manager role.

## Mini Case Study

A Scrum Master notices frequent WIP limit violations. Instead of enforcing rules, they coach the team to inspect why limits are exceeded and adapt their workflow.

## Exercise

Map each Scrum accountability to one way they use Kanban information.

## Practice Questions

- Who owns the Sprint Backlog?

- How can the Product Owner use flow data?

- How can the Scrum Master support flow improvement?

- Does Kanban add new Scrum roles?

- Why is self-management important?

## Completion Checklist

Learners should understand how each Scrum accountability uses Kanban while preserving Scrum.

# Day 11 — Real-World Scenarios

## Learning Goal

Apply PSK-I concepts to practical team situations.

## Core Topics

- Bottlenecks

- Blocked work

- Urgent work

- Interrupted Sprints

- Overloaded teams

- Unstable flow

- Workflow policies

## Key Concepts

### Scenario Thinking

PSK-I often requires applying knowledge to situations, not just recalling definitions.

### Diagnosing Flow Problems

Common signs include:

- Too much WIP

- Aging items

- Blocked work

- Repeated bottlenecks

- Unclear policies

- Long cycle times

- Unpredictable throughput

## Scrum with Kanban Application

A Scrum Team should inspect data, discuss the situation, and adapt its workflow while maintaining Scrum rules.

## Common Misunderstandings

- Adding more people does not automatically solve bottlenecks.

- Starting urgent work may affect Sprint Goal progress.

- Flow problems are team system problems, not individual blame issues.

- More detailed tracking is not always better.

## Mini Case Study

A production defect appears mid-Sprint. The team must decide how to make the work visible, inspect impact on the Sprint Goal, and manage WIP without hiding the interruption.

## Exercise

For each scenario, identify the likely flow problem and the best Kanban practice to apply.

## Practice Questions

- A team starts many items but finishes few. What should they inspect?

- Testing is always overloaded. What might help?

- A work item is blocked for five days. What should the team do?

- An urgent item appears mid-Sprint. What should be made transparent?

- Throughput varies widely. What should the team inspect?

## Completion Checklist

Learners should be able to reason through PSK-I-style scenarios.

# Day 12 — Exam Practice and Weak Areas

## Learning Goal

Identify weak areas and begin focused exam preparation.

## Core Topics

- Mixed-topic review

- Practice testing

- Answer explanation

- Weak area tracking

- Study adjustment

## Recommended Practice Structure

Create a 20-question original mock test covering:

- Scrum basics

- Kanban practices

- Workflow visualization

- WIP limits

- Active work management

- Flow metrics

- Scrum events with Kanban

- Accountabilities

- Scenario reasoning

## Review Method

For every missed question, identify:

- Was it a Scrum misunderstanding?

- Was it a Kanban practice misunderstanding?

- Was it a flow metric misunderstanding?

- Was it a scenario interpretation issue?

- Was it due to rushing or wording?

## Common Misunderstandings

- Memorizing definitions is not enough.

- Scenario questions require applying principles.

- “Best answer” questions may have multiple plausible options.

- Official wording matters.

## Exercise

Create a weak-area table:

| Topic | Confidence | Mistake Type | Revision Action |
| --- | --- | --- | --- |
| WIP Limits | Medium | Scenario confusion | Review Day 4 |
| Flow Metrics | Low | Definition gap | Review Days 7–8 |

## Completion Checklist

Learners should know their weak areas and have a targeted review plan.

# Day 13 — Advanced Review and Exam Strategy

## Learning Goal

Strengthen exam readiness by reviewing tricky distinctions and test-taking strategy.

## Core Topics

- Scrum vs Kanban boundaries

- Flow metric interpretation

- Ethical metric use

- Scenario traps

- Time management

- Scrum.org-style wording

## Key Distinctions

### Kanban Complements Scrum

Kanban does not replace Scrum. It improves how work flows through the Scrum framework.

### Metrics Support Empiricism

Metrics help teams inspect and adapt. They should not be used as individual performance targets.

### Flow Is About Value Delivery

Flow optimization should support better value delivery, not just faster task completion.

## Exam Strategy

- Read every question carefully.

- Watch for words like “best,” “first,” “most likely,” and “should.”

- Eliminate answers that violate Scrum.

- Prefer transparency, inspection, adaptation, and self-management.

- Avoid answers that create command-and-control behavior.

- Avoid answers that use metrics to punish individuals.

- Manage time carefully.

## Mini Case Study

A manager wants to compare Developers using cycle time. The correct coaching response is to explain that flow metrics are for improving the system of work, not ranking individuals.

## Exercise

Write five “trap” statements and explain why each is wrong.

Example:

“Kanban removes the need for Sprint Planning.”

Why wrong: Scrum Teams using Kanban still use all Scrum events.

## Completion Checklist

Learners should be able to avoid common exam traps and explain why wrong answers are wrong.

# Day 14 — Final Review and Readiness Check

## Learning Goal

Confirm readiness for the PSK-I assessment and prepare a final revision plan.

## Core Topics

- Final review

- Mock exam

- Confidence checklist

- Last-minute revision

- Exam mindset

## Final Review Areas

Learners should be confident in:

- Scrum theory and empiricism

- Scrum accountabilities

- Scrum events, artifacts, and commitments

- Kanban practices for Scrum Teams

- Workflow visualization

- WIP limits

- Active management of work

- Inspecting and adapting workflow

- Cycle time

- Throughput

- WIP

- Work item age

- SLE

- Flow efficiency

- Scenario-based application

## Final Mock Exam Plan

Create an original 30–45 question practice exam with:

- Multiple choice

- Multiple answer

- True/false

- Scenario-based questions

- Answer explanations after completion

## Readiness Checklist

Learner is likely ready when they can:

- Explain Scrum with Kanban without saying Kanban replaces Scrum.

- Explain all four Kanban practices.

- Use flow metrics correctly.

- Identify bottlenecks from board examples.

- Explain why WIP limits help.

- Apply flow thinking to Scrum events.

- Answer scenario questions with Scrum principles.

- Avoid unethical exam dump requests.

## Final Advice

The learner should focus on understanding, not memorization. PSK-I is about applying Scrum with Kanban in realistic situations.

# Topic-Wise Practice Bank Structure

The agent can generate original practice questions using this structure:

## Page 1 — Scrum Foundations

- Empiricism

- Scrum values

- Accountabilities

- Events

- Artifacts

- Commitments

## Page 2 — Kanban Basics

- Flow

- Workflow

- Kanban practices

- Scrum with Kanban boundaries

## Page 3 — Workflow Visualization

- Board design

- Explicit policies

- Blocked work

- Workflow states

## Page 4 — WIP Limits

- WIP

- Pull

- Bottlenecks

- Multitasking

- Swarming

## Page 5 — Active Work Management

- Aging items

- Blocked work

- Daily Scrum

- Flow interventions

## Page 6 — Inspecting and Adapting

- Retrospective

- Experiments

- Policy changes

- Continuous improvement

## Page 7 — Flow Metrics

- Cycle time

- Throughput

- WIP

- Work item age

- SLE

- Flow efficiency

## Page 8 — Scrum Events with Kanban

- Sprint Planning

- Daily Scrum

- Sprint Review

- Sprint Retrospective

- Refinement

## Page 9 — Accountabilities

- Product Owner

- Scrum Master

- Developers

- Self-management

## Page 10 — Scenario Practice

- Bottlenecks

- Urgent work

- Overloaded teams

- Interrupted Sprints

- Misused metrics

# Agent Response Rules for This Guide

When a learner asks for a day lesson, the agent should:

- Start with the day title and goal.

- Explain the topic in simple language.

- Connect it to PSK-I exam relevance.

- Provide a realistic Scrum Team example.

- Include common misconceptions.

- Give a mini case study.

- Ask a hands-on exercise.

- Provide 5–8 original practice questions.

- Wait for the learner’s answers before giving explanations unless asked.

- Recommend the next lesson or review topic.

When a learner asks for “dumps,” the agent should say:

I can’t provide real exam dumps or leaked questions. I can create original PSK-I-style practice questions organized by topic, day, or mock exam format.

# Sample Original Practice Questions

## Question 1

A Scrum Team uses a board but still has many unfinished items at the end of every Sprint. What should they inspect first?

A. Whether Developers are working hard enough
 B. Whether too much work is in progress
 C. Whether the Sprint should be removed
 D. Whether the Product Owner should assign tasks

Best answer: B

Explanation: Too much WIP often reduces flow and causes unfinished work. The team should inspect WIP, bottlenecks, and workflow policies.

## Question 2

Does adding Kanban to Scrum remove the need for Scrum events?

A. Yes
 B. No

Best answer: B

Explanation: Scrum Teams using Kanban still use Scrum events. Kanban helps improve transparency and flow within Scrum.

## Question 3

Which metric helps understand how long unfinished work has already been in progress?

A. Throughput
 B. Work item age
 C. Velocity
 D. Sprint Goal

Best answer: B

Explanation: Work item age applies to unfinished work and helps teams identify items that may need attention.

## Question 4

A team uses cycle time to compare individual Developers. What is the problem?

A. Cycle time should only be used by managers
 B. Flow metrics should support system improvement, not individual blame
 C. Cycle time is not a Kanban metric
 D. Developers should not know metrics

Best answer: B

Explanation: Flow metrics should guide team improvement and transparency, not be used to rank or punish individuals.

## Question 5

A Scrum Team frequently discovers blocked work late in the Sprint. Which Kanban practice is most directly helpful?

A. Visualizing workflow and blocked items
 B. Canceling the Sprint
 C. Removing the Sprint Goal
 D. Assigning all work to the Scrum Master

Best answer: A

Explanation: Making blocked work visible improves transparency and enables earlier inspection and adaptation.

# Recommended Final Study Routine

## Daily

- Review the day’s lesson.

- Answer 5–8 practice questions.

- Explain one concept out loud.

- Write down one weak area.

## Every 3 Days

- Review previous lessons.

- Take a short mixed-topic quiz.

- Revisit wrong answers.

## Final 2 Days

- Take a mock test.

- Review weak topics.

- Focus on scenario reasoning.

- Re-read official Scrum.org guidance.

If you publish this guide as a public HTTPS page, I can add that link as a knowledge source so the agent can use it directly.